# Open Technical Decisions — contentment.org

Status: Draft — recommendations recorded for 001–004; awaiting team sign-off
Last updated: June 2026
Owner: Somesh Bhardwaj · Sr. System Admin, Full Stack AI Engineer
Location: docs/planning/DECISIONS.md (also linked from Technical Architecture §15)

Each decision below is a blocker for at least one TICKET. Recommended options for 001–004 are recorded below — check the box and add a date when the team formally signs off.

## DECISION-001 — Primary analytics tool

Blocks: TICKET-080, TICKET-071 (cookie consent wording in /privacy)

| Option | Description | Cookie banner needed? |
| --- | --- | --- |
| Plausible only (recommended) | Privacy-first, GDPR compliant out of the box, < 1 KB script, no cookie storage | No |
| Plausible + GA4 | Plausible as primary, GA4 only if paid Google Ads are running | Yes — GA4 sets cookies |
| GA4 only | Full Google stack; needed for advanced audiences and Google Ads | Yes |

Recommendation: Plausible only for Phase 1. Add GA4 only if paid Google Ads campaigns are confirmed for Festival 2026 or Homeroom launch. Microsoft Clarity (heatmaps/session replay) may run alongside Plausible for CRO — it is not the primary analytics tool; see DECISION-002 for privacy wording.

Suggested choice: Plausible only (add GA4 later if paid ads confirmed).

Decision: - [ ] Signed off — option chosen: Plausible only - [ ] Date: _________________

## DECISION-002 — Cookie consent mechanism

Blocks: TICKET-071, TICKET-080
Depends on: DECISION-001

| Scenario | Required? | Tool |
| --- | --- | --- |
| Plausible only | No — cookieless by default | No banner needed |
| GA4 added | Yes — GDPR, PECR (UK), ePrivacy (EU) | Cookiebot, Osano, or custom <dialog> |
| Microsoft Clarity | No — Clarity uses session cookies but no personal data tracking by default | Check jurisdiction |

Recommendation: With Plausible only (DECISION-001): no cookie banner. Update /privacy to disclose Plausible (cookieless) and, if Clarity is enabled, that Clarity uses first-party session cookies for heatmaps — no personal data sold. If GA4 is added later, adopt Osano (free tier).

Suggested choice: No banner for Phase 1; privacy policy disclosure only.

Decision: - [ ] Signed off — option chosen: No banner — privacy policy disclosure only - [ ] Date: _________________

## DECISION-003 — Transactional email provider

Blocks: TICKET-041 (school form notification to partnerships team), AUTOMATION-BRIEF steps 4 and 6

Flodesk is a marketing automation tool — it handles sequences and campaigns. It is not designed for real-time transactional emails triggered by server events (e.g. “you have a new school inquiry” to an internal email address). A separate transactional provider is needed for:

- Internal notification: partnerships team email on school form submit

- Zoom join link delivery when RSVP does not go through Flodesk

- Magic-link auth emails (Phase 2)

| Option | Free tier | DX | Vercel-native |
| --- | --- | --- | --- |
| Resend (recommended) | 3,000 emails/month | Excellent; single API call, typed SDK | Yes — created for Vercel/Next.js ecosystem |
| AWS SES | 62,000/month (if from EC2) | Low-level; requires domain verification | No; but works via SDK |
| Nodemailer via Gmail API | Free | Medium; OAuth required | No |
| SendGrid | 100/day free | Good | Partial |

Recommendation: Resend — npm install resend, one env var (RESEND_API_KEY), sends email in 5 lines of TypeScript. Free tier covers TCF’s volume. Verified domain required (contentment.org).

// Example — school inquiry notification
import { Resend } from 'resend';
const resend = new Resend(process.env.RESEND_API_KEY);
await resend.emails.send({
  from: 'site@contentment.org',
  to: 'partnerships@contentment.org',
  subject: `New school inquiry — ${body.school_name}`,
  html: `<p>${body.contact_name} · ${body.contact_email} · ${body.country}</p>`
});

Env var to add: RESEND_API_KEY (server-only, Vercel env)

Suggested choice: Resend.

Decision: - [ ] Signed off — option chosen: Resend - [ ] Date: _________________

## DECISION-004 — Rate limiting implementation

Blocks: TICKET-070 (/api/newsletter), TICKET-041 (/api/school-inquiry), AUTOMATION-BRIEF /api/event-rsvp and /api/keela-webhook

All docs specify “5 requests / 15 min / IP” but no implementation is named.

| Option | Persistence | Cold start safe? | Recommended |
| --- | --- | --- | --- |
| @upstash/ratelimit + Upstash Redis (recommended) | Redis — survives cold starts and multi-region | Yes | ✓ |
| In-memory Map in Vercel fn | Memory only — resets every cold start | No | ✗ |
| Vercel built-in (WAF) | Infrastructure level — no per-route config | Limited | Supplementary only |

Recommendation: @upstash/ratelimit with Upstash Redis free tier (10,000 requests/day). Standard pattern for Vercel serverless functions.

import { Ratelimit } from '@upstash/ratelimit';
import { Redis } from '@upstash/redis';

const ratelimit = new Ratelimit({
  redis: Redis.fromEnv(),
  limiter: Ratelimit.slidingWindow(5, '15 m'),
  analytics: true,
});

// In handler:
const ip = request.headers.get('x-forwarded-for') ?? '127.0.0.1';
const { success } = await ratelimit.limit(ip);
if (!success) return new Response('Too many requests', { status: 429 });

Env vars to add:

UPSTASH_REDIS_REST_URL=     # from Upstash dashboard
UPSTASH_REDIS_REST_TOKEN=   # from Upstash dashboard (server-only)

Suggested choice: @upstash/ratelimit + Upstash Redis (free tier).

Decision: - [ ] Signed off — option chosen: @upstash/ratelimit + Upstash Redis - [ ] Date: _________________

## DECISION-005 — Image optimization approach

Blocks: TICKET-010 (homepage migration), TICKET-020 (/why), TICKET-031 (/stories)
Affects: LCP < 2.5s target

| Option | Effort | Output |
| --- | --- | --- |
| Astro <Image /> component (recommended) | Low — drop-in replacement for <img> | Auto WebP + srcset + lazy + width/height |
| Manual pre-conversion to WebP | Medium — tooling required | Static WebP, no responsive srcset |
| Vercel image optimization (/_vercel/image) | Zero code change | On-demand transform, adds latency on first load |

Recommendation: Use Astro’s built-in <Image /> component from astro:assets. Requires @astrojs/vercel adapter and Sharp integration in astro.config.mjs. All hero images, educator photos, and OG images go through this at build time.

Decision: - [ ] Resolved — option chosen: _________________ - [ ] Date: _________________

## DECISION-006 — Error monitoring (Sentry or skip)

Blocks: Observability (TECHNICAL-ARCHITECTURE.md §9)
Priority: Low for Phase 1; Medium for Phase 1.5 when custom APIs are live

| Option | Cost | When to add |
| --- | --- | --- |
| Skip Phase 1 | Free | If Slack #errors alerts are sufficient coverage |
| Sentry | Free tier (5,000 errors/month) | Add at Phase 1.5 when /api/* routes are handling real traffic |
| Vercel function logs only | Free | Sufficient if team is watching logs actively |

Recommendation: Skip for Phase 1. Add Sentry at Phase 1.5. When added: SENTRY_DSN env var, @sentry/astro integration.

Decision: - [ ] Resolved — option chosen: _________________ - [ ] Date: _________________

## Decision log

| # | Decision | Status | Date | Chosen |
| --- | --- | --- | --- | --- |
| 001 | Primary analytics tool | Recommended | — | Plausible only |
| 002 | Cookie consent mechanism | Recommended | — | No banner — privacy policy disclosure only |
| 003 | Transactional email provider | Recommended | — | Resend |
| 004 | Rate limiting implementation | Recommended | — | @upstash/ratelimit + Upstash Redis |
| 005 | Image optimization approach | Open | — | — |
| 006 | Error monitoring | Open | — | — |